## Slide 1: Quality Assurance of Software and Information Systems

## Slide 2: Fundamental Test Process
Planning and control
Analysis and design
Implementation and execution
Evaluating exit criteria and reporting
Test closure activities
The fundamental test process consists of the following main activities:

## Slide 3: 1. Test Planning and Control
Test planning is
  The activity of defining the objectives of testing and the specification of test activities in order to meet the objectives and mission.
  (output …..test plan)
Test control is
  The activity of comparing actual progress against the plan, and reporting the status, including deviations from the plan.
  It involves actions to meet the mission and objectives of the project. (output …..test summary report & test progress report )
Planning and control
Analysis and design
Implementation and execution
Evaluating exit criteria and reporting
Test closure activities

## Slide 4: 2. Test Analysis and Design
Test analysis and design is the activity during which general testing objectives are transformed into tangible test conditions and test cases.
Output:
      Analysis (what to test) :(output …..test condition)
      Design (how to test) : (output …..test case& test data)
Planning and control
Analysis and design
Implementation and execution
Evaluating exit criteria and reporting
Test closure activities

## Slide 5: Test Analysis and Design Tasks
Reviewing requirements, architecture, design, interface specifications and other parts, which collectively comprise the test basis.
Analyzing test items, the specification, behavior and structure to identify test conditions and test data required.
Designing the tests.
Determining whether the requirements and the system are testable.
Detailing what the test environment should look like, and whether there are any infrastructure and tools required.
Highlighting the test data required for the test conditions and test cases.
Creating bi-directional traceability between test basis and test cases.

## Slide 6: 3. Test Implementation and Execution
The test implementation and execution activity involves running tests, and this will include where necessary any set-up/tear-down activities for the testing.
Test procedures or scripts are specified by combining the test cases in a particular order and including any other information needed for test execution, the environment is set up and the tests are run.
Tests run outcome needs to be logged, and a comparison made between expected results and actual results.
Planning and control
Analysis and design
Implementation and execution
Evaluating exit criteria and reporting
Test closure activities
Notes: When anything changes (software, data,, in a regression test pack.

## Slide 7: Test Implementation and Execution Tasks
Prioritizing test cases, creating test data, writing test procedures and, optionally, preparing test harnesses and writing automated test scripts.
Collecting test cases into test suites, where tests can be run one after another for efficiency.
Checking the test environment set-up is correct.
Running test cases in the determined order. This can be manually or using test execution tools.
Keeping a log of testing activities, including the outcome (pass/fail) and the versions of software, data, tools and testware (scripts, etc.).
Comparing actual results with expected results.

## Slide 8: Test Implementation and Execution Tasks
Reporting discrepancies as incidents with as much information as possible, including if possible causal analysis (code defect, incorrect test specification, test data error or test execution error).
Where necessary, repeating test activities when changes have been made following incidents raised. (confirmation test)
This includes re-execution of a test that previously failed in order to confirm a fix (retesting), execution of a corrected test and execution of previously passed tests to check that defects have not been introduced (regression testing).
(output ….. code defect & confirmation test & regression testing)

## Slide 9: 4. Evaluating Exit Criteria and Reporting
Evaluating exit criteria is the activity where test execution is assessed against the defined objectives. This should be done for each test level
Evaluating exit criteria has the following major tasks:
  Checking whether the previously determined exit criteria have been met.
  Determining if more tests are needed
  Writing up the result of the testing activities for the business sponsors and other stakeholders.
Planning and control
Analysis and design
Implementation and execution
Evaluating exit criteria and reporting
Test closure activities

## Slide 10: 5. Test Closure Activities
Test closure activities collect data from completed test activities to consolidate experience, testware, facts and numbers.
Test closure activities
occur when a software system is released, a test project is completed (or cancelled), milestone has been achieved, or a maintenance release has been completed.
Planning and control
Analysis and design
Implementation and execution
Evaluating exit criteria and reporting
Test closure activities

## Slide 11: Test Closure Activities Tasks
Checking which planned deliverables have been delivered
Ensuring that the documentation is in order; what has been delivered is defined (it may be more or less than originally planned), closing incidents and raising changes for future deliveries, documenting that the system has been accepted.
Closing down and archiving the test environment, test infrastructure and test ware used.
Passing over testware to the maintenance team.
Writing down the lessons learned from this testing project for the future, and incorporating lessons to improve the testing process (‘testing maturity’).

## Slide 12: THANK YOU